|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **TIMELINE PENGEMBANGAN DAN PEMELIHARAAN SISTEM** | | | | | | | |
| **PASTI REAL** | | | | | | | |
| **Parameter** | | | **Kode** | **Waktu** | **Total Kerja** |
| **Tahap I : Perancangan + Administrasi** | | |  |  |  |
| 1 | Analisa Masalah & Plan Pengembangan | | SA | 5 |  |
| 2 | Templating | | EN | 3 |  |
|  | | | | | 8 |
|  | | | | | |
| **Tahap II : Development Modul** | | | | | |
| A | Development Modul User And Profile | | EN |  |  |
|  | 1 | Master Data |  | 2 |  |
|  | 3 | Manage user |  | 2 |  |
|  | 5 | Authentication Login |  | 1 |  |
|  | | | | | 5 |
| B | Dashboard | | EN |  |  |
|  | 1 | Grafik Pergerakan Volume pemegang saham |  | 2 |  |
|  | 2 | Grafik Count data Pemegang saham |  | 2 |  |
|  | 3 | Grafik pemegang saham holding period |  | 1 |  |
|  | | | | | 5 |
| C | Data Invsetor | | EN |  |  |
|  | 1 | List Investor |  | 1 |  |
|  | 2 | List Update Data investor |  | 1 |  |
|  | 3 | List Mutation Investor By SID |  | 1 |  |
|  | 4 | List Mutation Investor By Account |  | 1 |  |
|  | 5 | Input Mutation Profile with CSV |  | 3 |  |
|  | 6 | Input Mutation Account with CSV |  | 2 |  |
|  | 7 | Input Mutation Invsetor with CSV |  | 2 |  |
|  | 8 | Reporting Holding Period Investor |  | 1 |  |
|  | 9 | Reporting Account And SID |  | 1 |  |
|  | 10 | Reporting Data Investor |  | 1 |  |
|  | 11 | Reporting Mutasion Invsetor |  | 3 |  |
|  | | | | | 17 |
| D | System Pengundian | | EN |  |  |
|  | 1 | Klaim System Investor |  | 4 |  |
|  | 2 | Manage No undian Investor |  | 2 |  |
|  | 3 | Dasboard Klaim Investor |  | 2 |  |
|  | 4 | Total Holding Period Investor |  | 1 |  |
|  | 5 | Total Sham Investor |  | 1 |  |
|  | 6 | Total No Undian Investor |  | 1 |  |
|  | | | | | 11 |
| E | Manage Data IDX | | EN |  |  |
|  | 1 | Realtime Data Saham REAL |  | 3 |  |
|  | 2 | volume Saham Real By date |  | 5 |  |
|  | 3 | Research Manage Data REAL in IDX web |  | 4 |  |
|  | | | | | 12 |
| E | Manage System | | EN |  |  |
|  | 1 | Upload Data Daily in system |  | Daily |  |
|  | 2 | Backup Data Daily |  | Dayli |  |
|  | 3 | Manage Security System |  | By Case |  |
|  | | | | | 0 |
|  | | | | | 58 |